# Software Release Plan

Structured Deployment Process

# Release Information

| Release Version |  |
| --- | --- |
| Target Deployment Date |  |
| Release Manager |  |
| Engineering Lead |  |
| Deployment Strategy | ☐ Blue-Green ☐ Canary ☐ Rolling ☐ Feature Flag |

# 1. Core Components

Document the foundation: version control strategy, build pipeline, and testing protocols.

### Version Control & Branching Strategy

Primary Branch: [e.g., main, master]

Feature Branch Pattern: [e.g., feature/*, feat/*]

Hotfix Branch Pattern: [e.g., hotfix/*]

Merge Approval Requirements: [# of reviewers, CI passing]

Hotfix Bypass Procedures: [describe emergency process]

### Build Pipeline Configuration

Build Triggers: [branch patterns, tags]

Artifact Storage: [location/registry]

Environment Promotion Rules: [Dev → Test → Staging → Prod]

Build Timeout: [minutes]

### Testing Protocols

- Unit Test Coverage Threshold: [____%]

- Integration Test Suite: [specify]

- Performance Benchmarks: [response time, throughput]

- Manual Verification Steps: [list critical paths]

# 2. Release Timeline

Track progress through each phase from feature freeze to deployment.

## Pre-Release Phase (2-4 weeks before deployment)

| Task | Owner | Due Date | Status |
| --- | --- | --- | --- |
| Feature freeze & finalize feature list |  |  |  |
| Draft release notes |  |  |  |
| Risk assessment & dependency mapping |  |  |  |
| Schedule stakeholder reviews |  |  |  |

## Development Phase (1-2 weeks before deployment)

| Task | Owner | Due Date | Status |
| --- | --- | --- | --- |
| Code completion deadline |  |  |  |
| Integration testing complete |  |  |  |
| Automated test suite passing |  |  |  |
| Manual testing for UI changes |  |  |  |

## Staging & Validation (3-5 days before deployment)

| Task | Owner | Due Date | Status |
| --- | --- | --- | --- |
| Deploy to staging environment |  |  |  |
| Full regression testing |  |  |  |
| Performance testing |  |  |  |
| User acceptance testing (UAT) |  |  |  |
| Stakeholder approval obtained |  |  |  |

# 3. Deployment Strategy Details

Document your chosen deployment approach and configuration.

### Strategy: [Select One]

### ☐ Blue-Green Deployment

Configuration:

- Blue Environment: [URL/identifier]

- Green Environment: [URL/identifier]

- Traffic Switch Method: [load balancer, DNS]

- Validation Period Before Switch: [duration]

### ☐ Canary Deployment

Rollout Plan:

- Phase 1: 2% of users for [duration]

- Phase 2: 25% of users for [duration]

- Phase 3: 75% of users for [duration]

- Phase 4: 100% rollout

Success Metrics to Monitor: [error rate, response time, user engagement]

### ☐ Feature Flag Strategy

Feature Flags in This Release:

| Feature Name | Flag Key | Initial State | Expiration Date |
| --- | --- | --- | --- |
|  |  | ☐ On ☐ Off |  |

# 4. Environment Management

| Environment | Purpose | URL/Endpoint | Refresh Schedule |
| --- | --- | --- | --- |
| Development | Isolated testing by developers |  | After each test run |
| Testing | Integration & load testing |  | After each test run |
| Staging | Production-like validation |  | Before each release |
| Production | Live customer environment |  | N/A |

### Production Access Controls

Authorized Personnel: [list roles/names]

Change Approval Process: [describe ticket/approval workflow]

Emergency Access Procedures: [describe]

# 5. Risk Management & Rollback

70% of production failures result from changes. Document dependencies and define clear rollback triggers.

### Dependency Mapping

| Dependency | Type | Fallback Option |
| --- | --- | --- |
| [External service/API] | [External Service / Database / API] | [Describe fallback] |

### Rollback Procedures

Rollback Method: [describe one-click vs. manual process]

Previous Version Storage: [location/retention policy]

Database Rollback Strategy: [backup/migration reversal]

Rollback Testing Date: [when tested in staging]

### Rollback Triggers (Immediate Action Required)

- Response time degradation >20%

- Error rate >5%

- Critical feature failure

- Security vulnerability discovered

- Other: [specify]

### Rollback Decision Authority

[Name/role authorized to trigger rollback without waiting for consensus]

# 6. Communication Protocols

### Incident Communication Channels

| Audience | Channel | Information Type |
| --- | --- | --- |
| Engineering Team | Slack #incidents | Technical details, logs, metrics |
| Support Team | Email + status page | Customer-facing explanations |
| Executives | Email summary | Impact summary, resolution timeline |

### Pre-Written Communication Templates

[Link to or attach template documents for: Deployment Notification, Incident Alert, Resolution Update, Post-Mortem Summary]

# 7. Success Metrics & KPIs

Track these metrics to measure deployment efficiency and identify process bottlenecks.

| Metric | Current Value | Target Value |
| --- | --- | --- |
| Deployment Frequency |  | [e.g., daily, weekly] |
| Lead Time for Changes |  | [e.g., <1 day] |
| Mean Time to Recovery (MTTR) |  | [e.g., <1 hour] |
| Change Failure Rate |  | [e.g., <15%] |

# 8. Go/No-Go Deployment Checklist

All items must be checked before proceeding with production deployment.

### Pre-Deployment Requirements

- All automated tests passing (unit, integration, e2e)

- Code coverage meets threshold (____%)

- Staging environment tested successfully

- Performance benchmarks met

- Security scan completed with no critical issues

- Database migrations tested and validated

- Rollback procedure tested in staging

- Stakeholder approvals obtained

- Release notes finalized

- Monitoring and alerting configured

- Support team briefed on changes

- Customer communications prepared (if applicable)

- Deployment window scheduled (off-peak if possible)

### Final Sign-Off

Release Manager: ________________  Date: ______

Engineering Lead: ________________  Date: ______

Product Owner: ________________  Date: ______

# 9. Post-Deployment Activities

### Immediate Monitoring (First 24 Hours)

- Monitor error rates and response times

- Check support ticket volume

- Verify key features functioning as expected

- Review system logs for anomalies

### Retrospective (Within 1 Week)

What went well:

[Document successes]

What could be improved:

[Document challenges]

Action items for next release:

[List improvements with owners and due dates]

This template should adapt to your organization's needs. Start simple, measure results, and refine based on learnings.